## Slide 1
hyreo
Hyreo Labs
Internal · Confidential
INTERNAL TEAM PRESENTATION · APRIL 2026
Building with Claude.ai
Effort, scalability, and a path forward for the Signature Sprint POC and beyond.
PROJECT
Signature Sprint · v2.7 · POC
PREPARED BY
Varun Raj V
AUDIENCE
Hyreo internal team
FOCUS
Effort comparison · BMAD vs CCPM · Onboarding
Hyreo Labs · hyreo.com

## Slide 2
hyreo
AGENDA
What we'll cover
02 / 15
01. The challenge
Where Signature Sprint started and the constraints we worked under.
02. How Claude.ai helped
The role it played across planning, building, and writing.
03. Effort comparison
Defensible estimates: with AI vs without AI, by phase.
04. What scaled — and what didn't
Honest read on where the leverage came from.
05. Applicability to the project
Concrete next features to ship with the same workflow.
06. Method: BMAD vs CCPM
Side-by-side comparison.
07. Recommendation
Why CCPM fits Signature Sprint right now.
08. Onboarding a new developer
Day 1 / Week 1 / Month 1 with CCPM.
09. Risks, guardrails, roadmap
What to watch for; what comes next.
Hyreo Labs · Internal · Building with Claude.ai

## Slide 3
hyreo
01 · CONTEXT
The challenge we set ourselves
03 / 15
Build an end-to-end behavioral assessment POC — two themed UIs, a four-level scoring engine, a manager dashboard, and a full anti-faking validation layer — fast enough to put in front of evaluators in weeks, not quarters.
Time pressure
Single sprint to demo; multi-week budget, not multi-quarter.
Small team
Effectively one engineer carrying frontend, scoring, and docs.
Quality bar
Has to look and feel like a Hyreo product, not a prototype.
Outcome. v2.7 ships with both themes, a working scoring engine with validation flags, full PRD/User-Guide/Report-Reference docs, and a print-ready manager report — running in any modern browser without a backend.
Hyreo Labs · Internal · Building with Claude.ai

## Slide 4
hyreo
02 · APPROACH
Claude.ai as a development partner
04 / 15
Five concrete roles Claude played across the build.
Architect
Mapped competency framework → dimensions → BARS → scoring formula in one pass.
Pair coder
Wrote the scoring engine, both UI themes, and the manager dashboard alongside us.
Refactor
Renamed Catalyst Protocol → Signature Sprint cleanly without breaking internals.
Doc writer
Produced PRODUCT-DOC, USER-GUIDE, REPORT-REFERENCE in a consistent voice.
Reviewer
Caught regressions when L2 rules and skipped-question logic changed in v2.7.
The shift
Claude moved us from "engineer drafts everything" to "engineer reviews, decides, and merges."
Hyreo Labs · Internal · Building with Claude.ai

## Slide 5
hyreo
03 · EFFORT
With AI vs without AI — by phase
05 / 15
Numbers below are defensible estimates (calibrated against this build, not stopwatch-measured). Use as order-of-magnitude, not exact.
Phase | Without AI | With Claude.ai | Speed-up
Discovery & competency framework | 3–4 days | 0.5 day | ≈ 6×
Scenario design (4 levels, ~21 items) | 5–7 days | 1.5 days | ≈ 4×
Scoring engine + BARS mapping | 4–5 days | 1 day | ≈ 4×
Adventure UI (Theme 1) | 5–6 days | 1.5 days | ≈ 4×
Mission Control UI (Theme 2) | 4–5 days | 1 day | ≈ 4×
Manager dashboard + report | 3–4 days | 1 day | ≈ 3–4×
Anti-faking validation flags | 3 days | 0.5–1 day | ≈ 3×
Brand rename (Catalyst → Signature) | 1.5 days | ≈ 2 hrs | ≈ 6×
Documentation (PRD + guides + report ref) | 4–5 days | 1 day | ≈ 4–5×
Total (effort, not calendar) | ≈ 33–43 days | ≈ 8–9 days | ≈ 4–5×
Headline. A ~5–6 week build compresses to ~1.5–2 weeks of focused engineering effort. Calendar time depends on review and stakeholder cycles, not typing.

## Slide 6
hyreo
04 · HONEST READ
What scaled — and what didn't
06 / 15
What scaled
• Repeatable prompts. Scoring rules, BARS, dimension weights — encoded once, reused everywhere.
• Shared context files. PRODUCT-DOC, USER-GUIDE, REPORT-REFERENCE feed every new task instantly.
• Parallel UI work. Adventure and Mission built against the same shared engine without diverging.
• Refactor under cover. The Catalyst → Signature Sprint rename happened in hours, not days.
• Documentation parity. Code and docs stay aligned because both come out of the same workflow.
What didn't (yet)
• Subjective design. Visual taste and animation feel still need a human in the loop.
• Behavioral validity. Statistical rigor of validation flags needs an I/O psych review.
• Edge-case bugs. Timer / skip / state-restore corners required hands-on debugging.
• Code review still matters. AI moves fast; merging without review compounds risk fast.
• Onboarding artifacts. Without CCPM-style structure, context is in our heads, not the repo.
Hyreo Labs · Internal · Building with Claude.ai

## Slide 7
hyreo
05 · APPLICABILITY
Where the same workflow earns its keep next
07 / 15
Concrete next features for Signature Sprint that fit the same AI-paired workflow.
New competencies
Add Collaboration, Customer Focus, Learning Agility — same pattern: dimensions → BARS → scenarios → scoring weights.
Persistence layer
Swap browser localStorage for a real backend (Postgres + REST). Engine surface stays unchanged.
Multi-evaluator review
Add roles, comments, and a shortlist queue on top of the manager portal.
Report exports
PDF / CSV bulk export from the candidate list; structured JSON for ATS handoff.
Localization
Hindi / regional language scenario sets; one prompt, one review pass per locale.
Analytics dashboard
Cohort views — score distribution, flag rates, dimension means by role band.
The pattern. Each item above is a vertical slice — spec, scenarios, code, and docs — that fits a single CCPM epic. Sized for one engineer + Claude over 3–8 days, end to end.
Hyreo Labs · Internal · Building with Claude.ai

## Slide 8
hyreo
06 · METHOD
BMAD vs CCPM — side by side
08 / 15
Two mature AI-development methods. Same goal — repeatable, structured AI-paired delivery — different shapes.
Dimension | BMAD-METHOD | CCPM
Core idea | Specialized agent personas drive a phased pipeline | GitHub Issues drive parallel sub-agent work
Roles | Analyst → PM → Architect → SM → Dev → QA | PRD → Epic → Tasks → Issues → Implementation
Unit of work | Story file with full context for the Dev agent | GitHub Issue worked in its own git worktree
Parallelism | Sequential by design; one phase at a time | Parallel by design; many issues / agents at once
Best fit | Greenfield — building a new product from scratch | Brownfield — scaling and shipping an existing product
Team coordination | Single dev + agents; story files are the handoff | Team-first; GitHub is the source of truth
Onboarding cost | Higher — new vocabulary + persona files | Lower — anyone who knows GitHub Issues can join
Failure mode | Heavy ceremony if the project is small | Issue sprawl without good epic hygiene
Read. BMAD optimizes for starting. CCPM optimizes for scaling. Signature Sprint is past start.

## Slide 9
hyreo
07 · RECOMMENDATION
We recommend CCPM for Signature Sprint
09 / 15
VERDICT
Adopt CCPM
Lightweight overlay on top of GitHub. No new vocabulary. Parallel by design.
Why CCPM, specifically
• Project is past greenfield. The system exists; the work is iterate-and-scale, where CCPM shines.
• Team is small and growing. GitHub Issues are an onboarding artifact — pick one, read it, ship it.
• Parallel work fits naturally. Each next feature (persistence, locales, analytics) is an independent vertical.
• Single source of truth. PRDs and epics live next to the code, not in slides or chat threads.
• Low ceremony, high structure. Dev keeps current tools; AI plugs in via worktrees and sub-agents.
When BMAD wins instead. If we kick off a brand-new product (e.g., a separate Hyreo Compass or a 360° tool) from a clean slate, BMAD's analyst → architect → dev pipeline is a stronger starting frame.

## Slide 10
hyreo
08 · CCPM WORKFLOW
How a feature flows under CCPM
10 / 15
PRD
Product brief in /prds/
Epic
Decomposed into phased plan
Tasks
Broken into actionable units
GitHub Issues
Each task = one issue, parallelizable
Implementation
Sub-agent + worktree per issue, merge to main
Artifacts in the repo
• /prds/<feature>.md — product brief
• /epics/<feature>/ — phased plan + task list
• GitHub Issues — one per task, label by epic
• /.claude/ — agent + command definitions
• CLAUDE.md — project conventions for agents
Rituals (lightweight)
• Spec-first. No code before a PRD + epic exist.
• Issue-first. Every change traces back to an issue.
• Branch-per-issue. Worktree branches keep mainline green.
• Status sync. Issue checkboxes are the truth.
• Pre-merge review. Human signs off; AI doesn't merge itself.
Hyreo Labs · Internal · Building with Claude.ai

## Slide 11
hyreo
09 · ONBOARDING
A new developer's first month
11 / 15
What a fresh joiner does — and what they need from us — to be productive on Signature Sprint.
Day 1
Get oriented
• Clone repo · run python -m http.server 8000 · play through both themes.
• Read CLAUDE.md, README, and PRODUCT-DOC §1 (PRD).
• Open the manager portal; read one report end-to-end with the Report-Reference at hand.
Week 1
Make a real change
• Pick a Good-First-Issue from GitHub Issues.
• Spin a worktree, run Claude Code in it, ship a small PR end-to-end.
• Pair on one report-reading session with an evaluator on a flagged candidate.
Month 1
Own a vertical slice
• Take an epic (e.g., new competency, persistence layer, locale pack).
• Author the PRD, decompose into issues, ship issue-by-issue.
• Present at the next internal review; update CLAUDE.md with anything you learned.

## Slide 12
hyreo
10 · STACK
What CCPM looks like, concretely, for us
12 / 15
Repo & code
• GitHub — source of truth, Issues + PRs
• Branches via git worktree per issue
• CLAUDE.md — conventions, scoring, naming
Claude Code
• Per-issue sub-agent in worktree
• Custom slash-commands — /prd, /epic, /issue, /sync
• Hooks — pre-commit format, post-task issue update
Docs & specs
• PRODUCT-DOC.md — versioned PRD
• USER-GUIDE / REPORT-REFERENCE — user-facing
• /prds & /epics — feature-level briefs
Quality gates
• Manual review on every PR
• Print-rendered manager report check
• Smoke test in both themes before merge
Adoption cost. ≈ 2–3 days of one-time setup (CLAUDE.md, slash-commands, agents). After that, the cost is ~5 minutes per new issue.

## Slide 13
hyreo
11 · RISKS
Risks and the guardrails that contain them
13 / 15
Risk | Why it matters | Guardrail
AI confidently wrong | Plausible-looking code or scoring rules that are subtly off | Mandatory human review; tests on the scoring engine
Context drift over long sessions | Decisions made early get "forgotten" later | Capture in PRD / CLAUDE.md, not chat history
Issue sprawl | Many small issues with no epic = chaos | Every issue links to an epic; no orphan issues
Behavioral validity | Game UX should not bend assessment science | I/O-psych review on every new competency before launch
Privacy / data handling | Real candidate data once we add a backend | DPA + retention policy before persistence layer ships
Single-engineer concentration | Bus factor of one | Onboard a second dev via the Day-1 / Week-1 / Month-1 path
Posture. AI accelerates; review decides. Speed-up doesn't change who is accountable for what ships.

## Slide 14
hyreo
12 · ROADMAP
Now · Next · Later
14 / 15
NOW
Next 2–3 weeks
• Set up CCPM scaffolding (CLAUDE.md, /prds, /epics, slash-commands).
• Migrate the v2.7 backlog into GitHub Issues, grouped by epic.
• Run one full epic end-to-end as the reference example.
NEXT
Quarter ahead
• Ship persistence layer (Postgres + minimal REST).
• Add 1–2 new competencies (Collaboration · Customer Focus).
• Onboard a second engineer using the Day-1 / Week-1 / Month-1 path.
LATER
Beyond this quarter
• Multi-evaluator review with comments, shortlists, ATS export.
• Localized scenario packs (HI / regional).
• Cohort analytics + benchmarking dashboard.
Hyreo Labs · Internal · Building with Claude.ai

## Slide 15
hyreo
Hyreo Labs · Building with Claude.ai
Speed comes from AI. Direction comes from us.
≈ 4–5×
Effort compression on this build
CCPM
The method we adopt going forward
Day 1 / W1 / M1
Onboarding path for new engineers
Discussion · questions · objections welcome.
Hyreo Labs · Internal · Confidential